# Statement of Work

Project Title: Exploratory Analysis of UK Crime Data for Real Estate Decision-Making
Stakeholder: Nadine Green, Head of Sales, Real Estate Company
Prepared by: EO 
Date: 10/05/2025

## 1. Project Objectives

- Identify the most and least desirable UK regions based on crime trends (over two years)

- Provide actionable insights to guide real estate sales strategies.

- Recommend two police forces for deeper future analysis.

Key Questions Answered:

- Which regions have the lowest violent crime rates?

- Are there seasonal spikes in property crimes?

- Where are the safest LSOAs for development?

## 2. Scope of Work

### Included

- Data Sources: Street-level crime data (Mar 2022–Mar 2024) from:

  - Hertfordshire Constabulary

  - Kent Police

  - Lincolnshire Police

  - Northamptonshire Police

- Analysis Focus:

  - Crime frequency and type distribution.

  - Temporal trends (monthly/seasonal).

  - Crime hotspots

  - Property crime focus (burglary, vehicle crime, arson).

- Deliverables:

  - Jupyter Notebook with preprocessing and analysis code.

  - EDA report with visualisations and executive summary.

  - Trello board

### Excluded

- Stop-and-search or outcome data

- Correlation with non-crime factors (e.g., property prices, demographics).

## 3. Methodology

### Data Collection

- Download data from data.police.uk for:

  - Forces: Hertfordshire Constabulary, Kent Police, Lincolnshire Police, and Northamptonshire Police.

  - Timeframe: March 2022 – March 2024.

### Analysis Approach

- Data Cleaning: Handle missing values, standardise formats.

- Descriptive Statistics: Crime totals, top crime types per force.

- Time-Series Analysis: Monthly trends and seasonality.

- Geospatial Visualisation: Crime density maps (using folium).

### Tools

- Pandas (data wrangling).

- Seaborn/Matplotlib (statistical visualisations).

- Folium (interactive hotspot maps).

- NumPy (numerical computations, array operations)

- Jupyter Notebook for reproducibility.

## 4. Deliverables

- Jupyter Notebook: Code for data extraction, cleaning, and analysis.

- EDA Report: PDF or Markdown file with: Executive Summary, Key Findings, Visualisations.

- Crime Maps: Maps highlighting hotspots.

- Completed Trello Board

## 5. Timeline

- Day 1: Data collection, pipeline setup, Trello board.

- Day 2: Data cleaning, basic analysis (totals, crime types).

- Day 3:  Data cleaning, basic analysis

- Day 4: Advanced analysis (temporal trends, geospatial maps).

- Day 5: Report writing, final visualisations, and quality checks.

## 6. Success Criteria

- Stakeholder can identify top 2 forces for further study.

- Visualisations clearly highlight safest/riskiest regions.

- Report is actionable.

## 7. Assumptions & Risks

- Assumptions:

  - Data is complete and accurate for the selected timeframe.

- Risks/Mitigations:

  - Risk: Large dataset size slows processing.
Mitigation: Test on a subset first, then scale.